Group Project Development Plan

Payroll Program  –  Group: The Loop Troop

# 1. Group Name and Members

Group name: The Loop Troop

Members: Kaleb Whybrew, [Teammate 2 – add name], [Teammate 3 – add name], [Teammate 4 – add name]

# 2. Project Overview and Roadmap

Our goal is a payroll program for 10 employees. The team chose pseudocode as our one planning tool (Section 1), planned the program as three modules so several people can work at the same time, then wrote it in Python at a beginner level. The pay rate is looked up from a database (a Python dictionary for now) using the employee ID as the primary key; in Module 8 this will be swapped for a real database look-up without changing the rest of the program.

- Phase 1 – Plan: agree on the tool (pseudocode), list every input, calculation, and output, and split the work into modules.

- Phase 2 – Pseudocode: write and desk-check the full pseudocode as a team.

- Phase 3 – Build: each member codes their assigned module in Python.

- Phase 4 – Integrate: combine the modules and run the whole program together.

- Phase 5 – Test: run the 12 test scenarios, record evidence, fix anything that fails.

- Phase 6 – Document and submit: finish this plan, gather all files, and submit.

# 3. Work Assignments and Delivery

| Member | Assigned part (module) | Delivered |
| --- | --- | --- |
| Kaleb Whybrew | Module 1 – Input and security checks (getEmployeeID, getName, getDependents, getHours) | Yes – complete |
| [Teammate 2] | Module 2 – Calculations (calcGrossPay with overtime, calcStateTax, calcFedTax) | Yes – complete |
| [Teammate 3] | Module 3 – Output and spreadsheet (printPaycheck, saveToSpreadsheet) | Yes – complete |
| [Teammate 4] | Testing and security lead – built the 12 test scenarios, ran them, and recorded the evidence | Yes – complete |

Each member wrote at least one block of code (Section 3 requirement). The main program was assembled and reviewed by the whole team.

# 4. Security Approach

Every piece of input is validated inside a loop, so bad data can never reach the calculations. Each rejection prints a SECURITY CHECK message and re-prompts:

- Employee ID must be a whole number and must exist in the pay rate database (primary key check). Unknown IDs like 999 are rejected.

- Names can not be blank and must contain letters only.

- Dependents must be a whole number from 0 to 10.

- Hours must be a number greater than 0 and no more than 80.

- Hours over 60 are flagged as unusual (per the assignment, 80 in a 40-hour week is atypical) and must be confirmed y/n before they are accepted.

- The pay rate is never typed in by the user – it always comes from the database, so it can not be tampered with at entry time.

# 5. Testing Approach and Scenarios

[Teammate 4] led testing. We fabricated 10 fictitious employees plus deliberate bad entries, wrote the expected values in a spreadsheet first, then ran the program and compared. The console transcript (payroll_test_results.txt) and the output spreadsheet (payroll_results.csv) are submitted as evidence. All 12 scenarios passed.

| # | Scenario | Input used | Expected result | Result |
| --- | --- | --- | --- | --- |
| 1 | Regular 40-hour week | ID 101, John Smith, 40 hrs @ $15.00 | Gross 600.00, State 33.60, Fed 47.40, Net 519.00 | PASS |
| 2 | Under 40 hours | ID 102, Jane Doe, 30 hrs @ $18.50 | Gross 555.00, State 31.08, Fed 43.84, Net 480.08 | PASS |
| 3 | Overtime hours | ID 103, Bob Brown, 45 hrs @ $22.00 | Gross 1045.00 (880 reg + 165 OT), Net 903.92 | PASS |
| 4 | Boundary: 1 hour of OT | ID 104, Sue Green, 41 hrs @ $12.75 | Gross 529.12, Net 457.69 | PASS |
| 5 | Maximum 80 hours + warning | ID 105, Tim White, 80 hrs @ $19.25 | Warning shown and confirmed; Gross 1925.00, Net 1665.13 | PASS |
| 6 | Security: ID not in database | ID 999 entered | Rejected with message, user re-prompted | PASS |
| 7 | Normal entry after an error | ID 106, Ann Black, 38 hrs @ $16.50 | Gross 627.00, Net 542.36 | PASS |
| 8 | Security: dependents over limit | 15 dependents entered | Rejected; re-entry of 5 accepted | PASS |
| 9 | Security: negative hours | -5 hours entered | Rejected; re-entry of 20 accepted | PASS |
| 10 | Security: hours not a number | “abc” entered for hours | Rejected; re-entry of 44 accepted | PASS |
| 11 | Security: blank name | Blank first name entered | Rejected; re-entry of “Kim” accepted | PASS |
| 12 | Sentinel ends the program | ID 0 entered | Loop ends, count shown, CSV file saved | PASS |

# 6. Deliverables in this Submission

- This development plan (the roadmap)

- payroll_pseudocode - The Loop Troop.txt – the team’s pseudocode (our chosen tool)

- payroll_program - Kaleb Whybrew.py – the working Python program (3 modules)

- payroll_test_results - Kaleb Whybrew.txt – console transcript proving the tests ran

- payroll_results.csv – the spreadsheet of all 10 employees’ pay results